BROOKLYN CITY COUNCIL

REGULAR SESSION MEETING

Monday, August 21, 2017

At 6:00 P.M.

138 Jackson St, Brooklyn, IA

The Brooklyn City Council met in regular session on Monday, August 21, 2017 in the Municipal Building at 138 Jackson Street with Mayor Solem opening the meeting at 6:04 P.M. with Councilmen Nathan Taylor, Les Taylor, Stockton Harter, Carl Tubbs and Leah Keller (arrived at 6:11 P.M.). Others present: Lavern Bartachek- Supt. of Public Works, Sheri Sharer-City Clerk, Attorney Fred Stiefel, Peter Stiefel, Harold Hiner, David Schwiebert and John Myer.

AGENDA

Motion by Les Taylor, 2nd by Tubbs to approve the Regular Council meeting minutes from August 7, 2017. 4 Ayes, Motion carried.

Council reviewed the Planning & Zoning Commission meeting minutes from August 7, 2017

Council reviewed the Library Board minutes from the August 7, 2017 meeting.

FINANCE

RESOLUTION 2017-49: RESOLUTION APPROVING APPLICATION FOR PAYMENT FROM MMS CONSULTANTS, INC. IN THE AMOUNT OF $12,750.00 FOR CONSTRUCTION SERVICES FOR A WASTE WATER TREATMENT PLANT. Motion by Nathan Taylor, 2nd by Tubbs to approve this resolution. 4 Ayes, Motion carried.

Motion by Nathan Taylor, 2nd by Harter to approve the State of Iowa 2017 Annual Financial Report for the City of Brooklyn, Iowa.  4 Ayes, Motion carried.

Council reviewed Michael J. Manatt 2016-17 Fiscal Year End Financial Report.

Councilmember Keller arrived at 6:11 P.M.

RESOLUTION 2017-50: RESOLUTION APPROVING CHANGE ORDER #6 FOR THE CITY OF BROOKLYN WASTE WATER TREATMENT PLANT IMPROVEMENTS PROJECT INCREASING THE CONTRACT AMOUNT BY $6,273.75. Motion by Nathan Taylor, 2nd by Keller to approve this resolution. All Ayes, Motion carried.

Motion by Nathan Taylor, 2nd by Harter to approve the following claims. All Ayes, Motion carried.

Ace Pest Control								64.20

American Water Works Assn., dues					           224.00

Audas Sanitation, dumpster fee MJM						31.00

Bear Creek Insurance, extended lib insurance MJM				75.00

Braun Intertec, WWTP testing 					        1,573.75

Brooklyn Bldg. Center, opera house back door				57.30

Brooklyn Grocery, supplies MJM					        1,222.07

Brooklyn Municipal Utilities, MJM					           750.77

Brooklyn Telecommunications, MJM					73.72

Card Center, supplies MJM & City					           225.77

Deb Read, kitchen equip reimb MJM						13.14

First State Bank, W/H						        2,332.05

Fleck Sales, supplies MJM						           105.00

Hall’s Feed & Seed, supplies							11.95

IA. Underground, one calls							21.60

IPERS, W/H								        1,217.41

Keystone Labs Inc., sewer/water analysis				           350.50

Liquid Engineering, exterior/interior water tower ass			        3,155.00

Manatt’s Inc., canisters of CO MJM					           105.59

Manatt’s Inc., 2017 Seal Coat Project					      43,317.38

Minnaert Concrete, 2017 sidewalk					      12,425.00

MMS Consultants, engineering fees WWTP				      12,750.00

Poweshiek Co. Sheriff, contract July					      10,435.42

Poweshiek CO. CR., legal publish					           226.57

Premier, copier contract							77.44

Scharnweber, water softener MJM						32.00

Treas. St. of IA., W/H						           421.00

True Value, supplies MJM						           261.51

US Cellular, contract								34.45

Wellmark, premium							        2,598.51

Payroll								      12,360.18

Total								    106,549.28

ITEMS FOR CONSIDERATION

Motion by Nathan Taylor, 2nd by Harter approving the Third reading of ORDINANCE NO. 2017-03 AN ORDINANCE DESIGNATING THE BROOKLYN URBAN REVITALIZATION AREA OF THE CITY OF BROOKLYN, IOWA.  All Ayes, Motion carried.

Motion by Nathan Taylor, 2nd by Les Taylor to adopt ORDINANCE NO. 2017-03 AN ORDINANCE DESIGNATING THE BROOKLYN URBAN REVITALIZATION AREA OF THE CITY OF BROOKLYN, IOWA. All Ayes, Motion carried.

Council reviewed complaint about a citizen using tarps as a fence to cover growing hoarding. Fred will send a letter to the citizen about cleaning their property up. If they do not clean up their property the City will and assess to their property taxes.

PUBLIC WORKS

Lavern gave an update on the new Waste Water Treatment Plant. The project was to be completed by August 1, 2017. Liquidated damages in the amount of $1,500.00 per calendar day can be assessed for each calendar day that work on the total project is uncomplete.  Council would like Fred to send a letter to the contractor informing them about the project not being complete and the liquidated damages the City could assess.

BUILDING, PLANNING & ZONING

Council reviewed building permits.

OTHER

Due to the September 4th Labor Day Holiday the next Council meeting date will be Tuesday September 5, 2017 at 6:00 P.M.

ADJOURNMENT

Moved by Tubbs to adjourn the meeting at 7:07 P.M.

_________________________

Dennis Solem, Mayor

ATTEST:

_________________________

Sheri Sharer, City Clerk